Sprint: A fixed duration in which a team completes a set of tasks.

Epic: A large task that is divided into smaller user stories and completed over multiple sprints.

User Story: A small task that is part of an epic.

Story Point: A unit used to estimate effort { ( 1 – Very Easy, 2 – Easy, 3 – Moderate, 5 –  Difficult ) ,( usually in form of Fibonacci series ) }

Sprint 1

Data Collection (Epic 1)

Gathering Data (USN1) 2

Loading Data (USN2) 1

Data Preparation (Epic 2)

Handling Missing Values (USN3) 3

Creating Fields (USN4)3

Handling Inconsistency in Data (USN5)3

Total Story Point in Sprint 1= 2+1+3+3+3=12

Sprint 2

Data Visualization (Epic 3)

Bar Chart (USN6) 2

Pie Chart (USN7) 2

Line Chart (USN8) 2

Map (USN9) 5

Dashboard (Epic 4)

Developing Dashboard (USN10) 5

Story (Epic 5)

Developing Story (USN11) 5

Total story Point in Sprint 2= 2+2+2+5+5+5=21

Total Story Points

Sprint 1 = 12

Sprint 2 = 21

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 12+20=33

No of Sprints= 2

Velocity =33/2

16.5 ~ 16 (Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.